# SHIELD/ATLAS — SBIR PROPOSAL TRACKER FY26

## Integrated Services and Solutions LLC (ISS) — SDVOSB

Date: April 15, 2026 | CAGE: 9VKK3 | UEI: C7YDV3P8EHL7

Live Platform: https://shield-atlas-production.up.railway.app

## BLUF

ISS is targeting 13 SBIR topics across DoD SBIR FY26 Release 1, AFRL SBIR 25.4, and related BAAs. Three proposals have been SUBMITTED (T1, T12, T13). Four topics are HIGH PRIORITY for the next submission cycle (T2, T4, T5, T7). Six topics are LOWER PRIORITY but viable Phase I opportunities. SHIELD/ATLAS platform coverage averages 74.6% across all 13, projectable to 87.5% after gap-closing builds. The next critical deadline is Navy FY26 Release 1 — June 3, 2026 noon EDT.

## TIER 1: SUBMITTED (3 Topics)

| Field | T1 | T12 | T13 |
| --- | --- | --- | --- |
| Topic Number | DAF26BZ01-DV001 | Army SBIR FY26 (Multi-Sensor C-UAS) | AFRL SBIR 25.4, Topic 11251 |
| Title | Homeland Convoy Counter Drone Operations | Open Multi-Sensor C-UAS Architecture | Next-Gen Autonomous Sensing for UAVs — Passive Sensor Fusion |
| Agency / Component | Department of the Air Force | U.S. Army | AFRL Sensor Directorate |
| BAA | DoD SBIR FY26 Release 1 | DoD SBIR FY26 Release 1 | DoD SBIR 25.4 (DOD_SBIR_2025_P1_C4) |
| Award Type | Direct to Phase II (D2P2) | White Paper | Direct to Phase II (D2P2) — Up to $1.25M / 21 months |
| Date Submitted | April 14, 2026 | April 13, 2026 | April 13, 2026 |
| Submission Portal | DSIP (dodsbirsttr.mil) | DSIP (dodsbirsttr.mil) | DSIP (dodsbirsttr.mil) |
| Platform Coverage | 95% | 95% | 90% |
| Status | SUBMITTED | SUBMITTED | SUBMITTED |
| Key Gaps | Convoy-specific route optimization (minor) | Negligible | Autonomous UAV integration API (minor) |

### T1 — DAF26BZ01-DV001: Homeland Convoy C-UAS

- What They Want: Mobile multi-sensor C-UAS for convoy protection in non-permissive homeland environments

- Why We Fit: ESMS provides distributed C-UAS with 8 RF protocol classifiers, 18-platform acoustic library, 9-category false-positive rejection at $48/node. Kill chain automation from detection through engagement. GPS-denied PNT with 7 independent methods. TAK/CoT bridge for interoperability.

- Modules Used: ESMS, USEIF, FIRES, Kill Chain State Machine, GPS-Denied Nav, TAK Bridge, ADS-B Deconfliction

- CMMC: Level 2 (Self)

### T12 — Army SBIR: Open Multi-Sensor C-UAS Architecture

- What They Want: Open architecture for fusing multiple C-UAS sensor modalities into a unified detection and classification system

- Why We Fit: Full C-UAS stack with multi-sensor correlation across RF, acoustic, EO/IR, and radar. IFF deconfliction. Open architecture with USEIF connecting 43 sensor types across 12 protocols.

- Modules Used: ESMS, USEIF, RF Classifier, Acoustic Sensor, Kill Chain, ADS-B, COP

- CMMC: Level 2 (Self)

### T13 — AFRL SBIR 25.4 Topic 11251: Passive Sensor Fusion

- What They Want: Next-generation autonomous sensing for UAVs using passive sensor fusion for target localization in contested environments

- Why We Fit: SHIELD/ATLAS passive sensor fusion engine, GPS-denied navigation (7 methods), DDIL/offline-first architecture, edge computing capable. Demonstrated haversine correlation and multi-modal weighting.

- Modules Used: USEIF, GPS-Denied Nav, DDIL Architecture, Sensor Fusion Engine, Edge Computing

- CMMC: Level 2 (Self)

## TIER 2: HIGH PRIORITY — Next Submission Cycle (4 Topics)

| Field | T2 | T4 | T5 | T7 |
| --- | --- | --- | --- | --- |
| Topic Number | DON26BZ01-NV023 | DAF26BZ01-NV501 | DAF26BZ01-NV006 | SFA26BZ01-SV003 |
| Title | Observant-AI ISRT | TacSRT Commercial Sensing | Intelligent Threat Aware Autonomy | Adaptive Intelligent Space C2 |
| Agency / Component | Department of the Navy | Department of the Air Force | Department of the Air Force | Space Force / AFRL |
| Deadline | June 3, 2026 noon EDT | DAF component close (TBD) | DAF component close (TBD) | Component-specific close (TBD) |
| Platform Coverage | 70% | 60% | 65% | 70% |
| Status | IN PROGRESS | IN PROGRESS | IN PROGRESS | IN PROGRESS |
| Priority Rank | P1 | P3 | P2 | P4 |

### T2 — DON26BZ01-NV023: Observant-AI ISRT

- What They Want: AI-driven ISR with Monte Carlo simulation for Red vs Blue engagement modeling, regenerative/self-teaching AI, natural language tactical interface

- Why We Fit (70%): Multi-sensor fusion (USEIF), event bus pub/sub architecture, AI agents (ODIN + Evaluator), TAK/CoT integration, auto-SITREP generation

- Key Gaps to Close:

- GAP-C1: Monte Carlo Simulation Engine — No probabilistic scenario modeling exists. Needed for COA comparison with probability distributions. CRITICAL

- GAP-H1: Regenerative AI Feedback Loop — AI engines are static (rules + RAG). Need outcome tracking and adaptive weight adjustment to demonstrate "LIVE machine self-teaching." HIGH

- GAP-L1: NL Tactical Interface — No structured NL-to-tactical-action pipeline. Need parser to convert spoken/typed commands to event bus actions. LOW

- Projected Coverage After Gap Closure: 92%

- Deadline: June 3, 2026 noon EDT (Navy SBIR FY26 Release 1)

### T4 — DAF26BZ01-NV501: TacSRT Commercial Sensing

- What They Want: Leverage commercial space-as-a-service for tactical SRT, including commercial satellite imagery ingestion and analytics

- Why We Fit (60%): Geospatial OGC services (WMS/WFS/WMTS), maritime POSEIDON suite, AI analytics (ODIN + Evaluator)

- Key Gaps to Close:

- GAP-C3: Commercial Satellite Data Ingestion Pipeline — No pipeline for Planet, Maxar, BlackSky, Capella, ICEYE APIs. Need connector framework, imagery tiling, and change detection. CRITICAL

- Projected Coverage After Gap Closure: 82%

### T5 — DAF26BZ01-NV006: Intelligent Threat Aware Autonomy

- What They Want: WEZ geometric modeling, path planning through dynamic WEZs, multi-platform collaborative autonomy, sensor-to-shooter optimization

- Why We Fit (65%): Kill chain state machine, FIRES weaponeering (15 munition profiles), sensor-to-shooter pipeline, AI agents

- Key Gaps to Close:

- GAP-C2: WEZ Geometric Modeling — No engagement envelope calculation. 3 of 4 explicit objectives center on WEZ. Without this, proposal is non-responsive. CRITICAL

- GAP-C1: Monte Carlo Simulation — Needed for WEZ probability modeling. CRITICAL

- Projected Coverage After Gap Closure: 90%

### T7 — SFA26BZ01-SV003: Adaptive Intelligent Space C2

- What They Want: Adaptive AI for space domain awareness, anomaly detection, orbital event prediction

- Why We Fit (70%): SDA module (GPS health, 9 jammer profiles, UDL Space feed), AI anomaly detection, event bus architecture

- Key Gaps to Close:

- GAP-C1: Monte Carlo Simulation — Needed for orbital scenario modeling. CRITICAL

- GAP-C3: Commercial Satellite Connectors — Space-as-a-service integration. CRITICAL

- GAP-H1: Regenerative AI — Adaptive learning for space object behavior. HIGH

- Projected Coverage After Gap Closure: 88%

## TIER 3: LOWER PRIORITY — Viable Phase I Opportunities (6 Topics)

| Field | T3 | T6 | T8 | T9 | T10 | T11 |
| --- | --- | --- | --- | --- | --- | --- |
| Topic Number | OSW26BZ01-DV001 | DTRA254-P005 | DON26BZ01-NV041 | DON26BZ01-NV032 | CBD254-009 | SF25D-T1201 |
| Title | Ad-Hoc Distributed RF Mesh | CWMD Commercial Sensors | Tropical Cyclone Forecasting | PolarNav Ice Detection | Tactical CB Visualization | Fire Support Training Systems |
| Agency | OSW / DAF | DTRA | Department of the Navy | Department of the Navy | CBD / DTRA | Army / SF |
| Coverage | 80% | 85% | 55% | 50% | 75% | 80% |
| Status | NOT STARTED | NOT STARTED | NOT STARTED | NOT STARTED | NOT STARTED | NOT STARTED |

### T3 — OSW26BZ01-DV001: Ad-Hoc Distributed RF Mesh

- Coverage: 80% | Event bus pub/sub, multi-protocol translation (12+ protocols), EW/SPECTRUM, SDR integration

- Gaps: RF mesh network formation protocol, LPI/LPD waveform design

- Deadline: Component-specific close date TBD

### T6 — DTRA254-P005: CWMD Commercial Sensors

- Coverage: 85% | CBRN module (EPA RadNet, CTBTO, IAEA), sensor fusion, commercial sensor evaluation framework

- Gaps: WMD-specific indicator fusion (minor)

- Deadline: DTRA component close date TBD

### T8 — DON26BZ01-NV041: Tropical Cyclone Forecasting

- Coverage: 55% | Modular architecture, KML/GeoJSON, weather feeds (NWS/NOAA), offline capability

- Gaps: Cyclone-specific ML models, ATCF format parser, GRIB2 ingest (GAP-H3)

- Deadline: June 3, 2026 noon EDT (Navy component)

### T9 — DON26BZ01-NV032: PolarNav Ice Detection

- Coverage: 50% | Multi-sensor fusion, maritime suite (POSEIDON), geospatial services, AI analytics

- Gaps: Arctic-specific models, SAR ice classification, polar route optimization (GAP-H3)

- Deadline: June 3, 2026 noon EDT (Navy component)

### T10 — CBD254-009: Tactical CB Visualization

- Coverage: 75% | CBRN module, TAK integration, real-time sensor visualization

- Gaps: ISA (Integrated Sensor Architecture) compliance wrapper (GAP-H2)

- Deadline: CBD component close date TBD

### T11 — SF25D-T1201: Fire Support Training Systems

- Coverage: 80% | FIRES module (15 munitions), call-for-fire generation, joint fires doctrine, C-RAM, 21-course training system

- Gaps: Training scenario generation engine, AAR automated scoring (GAP-L2)

- Deadline: Component-specific close date TBD

## GAP-CLOSING BUILD PRIORITY

Derived from the MAP-GAP Audit. Each gap is ranked by number of topics strengthened per hour invested.

| Priority | Gap | Effort | Topics Unlocked | ROI |
| --- | --- | --- | --- | --- |
| P1 | Monte Carlo Simulation Engine | Medium-High (~500-800 LOC) | T2, T5, T7, T9 (+4) | HIGHEST |
| P2 | WEZ Geometric Modeling | High (~600-1000 LOC) | T5, T1, T2 (+3, T5 becomes responsive) | HIGH |
| P3 | Commercial Satellite Connectors | Medium (~400-600 LOC) | T4, T7, T9 (+3, T4 becomes responsive) | HIGH |
| P4 | Regenerative AI Feedback Loop | Medium (~300-500 LOC) | T2, T5, T7 (+3, T2 keyword match) | MEDIUM-HIGH |
| P5 | ISA/STANAG Compliance Wrappers | Low-Medium (~200-400 LOC) | T10, T3, T6 (+3) | MEDIUM |
| P6 | NL Tactical Interface | Low (~200-300 LOC) | T2 (+1, differentiator) | MEDIUM |
| P7 | Environmental Domain Models | Medium (~400-600 LOC per sub-module) | T8, T9 (+2) | LOW-MEDIUM |
| P8 | Training Scenario Generator | Low (~200-400 LOC) | T11 (+1) | LOW |

## BUILD PHASE EXECUTION SEQUENCE

### Phase A: Immediate — Before Proposal Writing

- Build: P1 (Monte Carlo) + P4 (Regenerative AI) + P6 (NL Interface)

- Result: Observant-AI (T2) becomes fully responsive. T5 and T7 also strengthened.

- Combined Effort: ~1,000-1,600 lines of code

- Impact: Average coverage jumps from 74.6% to 78.5%

### Phase B: Before June 3, 2026 Navy Deadline

- Build: P2 (WEZ Modeling) + P5 (ISA Wrappers)

- Result: Threat Aware Autonomy (T5) and Tactical CB Viz (T10) become fully responsive.

- Combined Effort: ~800-1,400 lines of code

- Impact: Average coverage reaches 81.3%

### Phase C: If Resources Allow

- Build: P3 (Satellite Connectors) + P7 (Environmental Models)

- Result: TacSRT (T4), Cyclone (T8), PolarNav (T9) strengthened.

- Combined Effort: ~800-1,200 lines of code

- Impact: Average coverage reaches 87.5%

### Phase D: Lower Priority

- Build: P8 (Training Scenario Generator)

- Result: Fire Support Training (T11) strengthened.

- Effort: ~200-400 lines of code

## COVERAGE PROJECTION BY PHASE

| Topic | Current | After Phase A | After Phase B | After All Phases |
| --- | --- | --- | --- | --- |
| T1: Convoy C-UAS (SUBMITTED) | 95% | 95% | 97% | 97% |
| T2: Observant-AI ISRT | 70% | 90% | 90% | 92% |
| T3: Ad-Hoc RF Network | 80% | 80% | 88% | 88% |
| T4: TacSRT Commercial Sensing | 60% | 60% | 60% | 82% |
| T5: Threat Aware Autonomy | 65% | 75% | 88% | 90% |
| T6: CWMD Commercial Sensors | 85% | 85% | 90% | 90% |
| T7: Adaptive Space C2 | 70% | 82% | 82% | 88% |
| T8: Tropical Cyclone | 55% | 55% | 55% | 72% |
| T9: PolarNav Ice Detection | 50% | 58% | 58% | 75% |
| T10: Tactical CB Viz | 75% | 75% | 88% | 88% |
| T11: Fire Support Training | 80% | 80% | 80% | 88% |
| T12: Army C-UAS (SUBMITTED) | 95% | 95% | 95% | 95% |
| T13: AFRL D2P2 (SUBMITTED) | 90% | 90% | 90% | 92% |
| AVERAGE | 74.6% | 78.5% | 81.3% | 87.5% |

## KEY DEADLINES

| Date | Event | Topics Affected |
| --- | --- | --- |
| April 13-14, 2026 | D2P2 submissions complete | T1, T12, T13 (DONE) |
| June 3, 2026 noon EDT | Navy SBIR FY26 Release 1 close | T2, T8, T9 (Navy component topics) |
| TBD (DAF component) | DAF SBIR FY26 Release 1 close | T3, T4, T5 |
| TBD (DTRA component) | DTRA SBIR close | T6 |
| TBD (CBD component) | CBD SBIR close | T10 |
| TBD (Army/SF component) | Army/Space Force SBIR close | T7, T11 |

## CROSS-REFERENCE: TOPIC-TO-MODULE MAPPING

| Module | T1 | T2 | T3 | T4 | T5 | T6 | T7 | T8 | T9 | T10 | T11 | T12 | T13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Multi-Sensor Fusion | X | X | X | X | X | X | . | . | X | X | . | X | X |
| Kill Chain Automation | X | X | . | . | X | . | . | . | . | . | X | X | . |
| C-UAS Detection | X | X | . | . | . | . | . | . | . | . | . | X | . |
| TAK/CoT Bridge | X | X | X | . | . | . | . | . | . | X | X | X | . |
| GPS-Denied PNT | X | . | . | . | . | . | . | . | X | . | . | . | X |
| Event Bus / Distributed | . | X | X | . | . | . | X | . | . | . | . | . | . |
| CBRN/WMD Sensors | . | . | . | . | . | X | . | . | . | X | . | . | . |
| FIRES/Weaponeering | . | . | . | . | X | . | . | . | . | . | X | . | . |
| Maritime/POSEIDON | . | X | . | X | . | . | . | . | X | . | . | . | . |
| Space Domain Awareness | . | . | . | X | . | . | X | . | . | . | . | . | . |
| AI Agents (ODIN/Eval) | . | X | . | X | X | . | X | X | . | . | . | . | . |
| Multi-Protocol Interop | . | X | X | . | . | . | . | . | . | . | . | X | . |
| DDIL/Offline Ops | X | . | X | . | . | . | . | X | . | . | . | . | X |
| OGC/Geospatial | . | . | . | X | . | . | . | X | X | . | . | . | . |

Prepared by SHIELD/ATLAS MAP-GAP v2 Methodology

AI Engines: Claude (Anthropic), GPT-4o (OpenAI), Gemini 2.5 Pro (Google) — 100% US-Origin per GSAR 552.239-7001

Platform: shield-atlas-production.up.railway.app | CAGE: 9VKK3 | UEI: C7YDV3P8EHL7

UNCLASSIFIED